Workplace-AI-Prompts – Version-2 Roadmap

This document outlines the plan for Version-2 of the Workplace-AI-Prompts project. While Version-1 focused on expanding prompts, templates, and initial case studies, Version-2 will differentiate the project by delivering end-to-end workflows, industry case studies, and enhanced accessibility.

# Version-1 vs Version-2 Focus

Version-1 (current plan):  
- 120+ refined prompts (10 categories)  
- 12 templates  
- 3 chatflows  
- 2 real-world case studies  
  
Version-2 (next step, differentiation):  
- Guided multi-step workflows (event planning, incident mgmt, office moves)  
- Interactive checklists and trackers (Excel/Notion/Sheets)  
- 5 case studies across industries (IT, Manufacturing, Healthcare, Education, Startups)  
- Visual flow diagrams and downloadable JSON for chatbots/RPA  
- Delivery via Notion page or GitHub Pages site for easier access  
- Community contributions invited through issues/PRs  
- Branded as a 'Workplace AI Playbook' – adoption blueprints, not just prompts

# Key Differentiators for Version-2

- Build end-to-end workflows (prompts + templates + emails + trackers)  
- Add live demo space (GitHub Pages, Notion, or Colab notebooks)  
- Showcase industry case studies with before/after metrics  
- Provide comparison outputs (Human vs AI vs Hybrid)  
- Launch open call for community contributions

# Proposed Milestones

1. Expand prompts into guided workflows (Month 1)  
2. Release interactive templates in Excel/Notion format (Month 1)  
3. Publish 5 industry-specific case studies (Month 2)  
4. Add visual chatflows + JSON exports (Month 2)  
5. Launch GitHub Pages or Notion hub for easy access (Month 3)  
6. Open community contribution program (Month 3)